|  |
| --- |
| Story card Title : Record  Estimate : 1 day Priority : 1 |
| User Story:  Record sounds with the device microphone. |
| Acceptance Test criteria :   * Record work * Clear audio * Small file size |
| Note :  Limitation at 1 minute. Notification if you leave the record. |

|  |
| --- |
| Story card Title : Interface  Estimate : 3 day Priority : 2 |
| User Story:  Multi-device layout (tablet 7 inch and mobile phone) |
| Acceptance Test criteria :   * Layout work on all device (own device) * Reactivity * User Friendly |
| Note :  Easy access to basic functions. 3 layouts. |

|  |
| --- |
| Story card Title : Manage / storage  Estimate : 1 day Priority : 3 |
| User Story:  Store the record on the SD card. You can choose where and different format. |
| Acceptance Test criteria :   * File on the SD card or phone memory. * Manage file (delete, move, copy…) * Play records files |
| Note :  Store the file in different formats, rename it, delete it and choose where you want store it. You can call a media player for play the file. |

|  |
| --- |
| Story card Title : Share  Estimate : 4 day Priority : 4 |
| User Story:  The record file can be share with another device. |
| Acceptance Test criteria :   * The file can be share and receive by another device |
| Note :  The file can be send by mail, Bluetooth…. |

Additional features:

* Shake for call a function
* Passwords
* NFC
* GPS